JSONBoard

Paste JSON. Get a dashboard. Share in one click.

Product Requirements Document  •  v1.0

May 2026

Confidential  •  Solo Founder: Bharath

# 1. Executive Summary

JSONBoard is a zero-setup, browser-based JSON visualisation tool that converts any JSON payload into an interactive dashboard — complete with auto-generated charts, a filterable data table, and a shareable URL — in under three seconds.

Developers spend an outsized amount of time staring at raw JSON in terminals, editors, and browser network tabs. When they want to make sense of that data — or share it with a teammate or stakeholder — their only options are heavyweight BI tools (Metabase, Grafana, Superset) that require database connections and dedicated infrastructure, or spreadsheets that require manual reformatting. JSONBoard collapses this to a single paste.

The one-line pitch

Metabase for people who just have JSON and 30 seconds.

## Key metrics targets

| Metric | Month 3 | Month 12 |
| --- | --- | --- |
| Unique dashboards created/week | 500+ | 5,000+ |
| Paying users (Pro + Team) | 25 | 300 |
| MRR | ₹18,000 | ₹2,20,000 |
| ARR | — | ₹26,40,000 |
| Viral coefficient (k-factor) | > 0.3 | > 0.6 |

# 2. Problem Statement

## 2.1  The pain in plain sight

Every developer has lived this moment: an API returns 3,000 rows of JSON, a log pipeline emits analytics payloads every minute, a CI job produces a benchmark result object. The developer wants to answer a simple question — which endpoint is slowest? which user segment churned? what did revenue look like last month? — but the only tools available are:

- cat response.json | python -m json.tool | grep ... — works, but produces no insight

- Copy into a spreadsheet — requires manual column mapping, kills structure

- Spin up Metabase — 20-minute Docker setup, needs a running database

- Use Grafana — requires a datasource plugin, time-series assumption baked in

- Hire a data analyst — not an option for a solo founder or small team

None of these options give a developer what they actually want: a visual answer right now, from the JSON they already have, with a link they can share in Slack.

## 2.2  Why existing tools miss

| Tool | Why it fails for this use case |
| --- | --- |
| Metabase | Requires a persistent database, Docker, a server. Overkill for ad-hoc JSON. |
| Grafana | Built for time-series metrics. Requires a datasource. No JSON paste. |
| Superset | Apache project, complex setup, requires SQL knowledge. |
| Observable / Vega | Requires writing code. Not paste-and-go. |
| Google Sheets | Requires reformatting JSON into rows/columns manually. |
| ChatGPT data analysis | No shareable URL. Ephemeral. Requires file upload, not paste. |
| Quickchart.io | You must specify the chart type and write config. No auto-detection. |

## 2.3  The precise gap

There is no tool that takes raw JSON as input and produces a shareable, interactive dashboard as output, with zero configuration and zero signup required. JSONBoard fills exactly this gap.

## 2.4  Who feels this pain most acutely

- Solo developers and indie hackers inspecting API responses or analytics payloads

- Backend engineers sharing debug data with frontend teammates

- Startup founders doing quick data analysis without a data team

- Developer advocates and technical writers explaining API responses in docs

- Freelance developers showing clients what their data looks like

# 3. Product Solution

## 3.1  Core interaction loop

- User pastes a JSON array into the input box (or clicks an example)

- JSONBoard auto-detects field types: numeric, categorical, boolean, datetime

- A dashboard renders: stat cards, 2–4 relevant charts, a filterable table

- User clicks 'Share' — a short URL (jsonboard.dev/d/abc123) is generated

- Anyone with the link sees the dashboard — no signup, no install

## 3.2  What makes this a product and not a script

- Auto-chart selection: the system chooses chart types based on field types, not user config

- Shareable links: KV-backed persistent URLs with configurable TTL

- Self-contained viewer: shared links render without any frontend framework dependency

- Viral loop: every shared link carries a branded footer that drives new signups

- Progressive upgrade: free users hit limits (size, TTL, privacy) that have a clear Pro path

## 3.3  Auto-chart selection logic

This is the core intellectual property of JSONBoard. The chart selection engine runs on the client, costs nothing, and makes the product feel magical.

| Field combination detected | Chart type rendered | Example |
| --- | --- | --- |
| 1 categorical + 1 numeric | Vertical bar chart | month vs revenue |
| 1 categorical + 1 numeric (trend) | Line chart | date vs requests |
| 1 categorical with ≤ 8 unique values | Doughnut / pie | status breakdown |
| 2 numeric fields | Scatter plot | latency vs error_rate |
| 1 numeric only | Histogram / distribution | response_times |
| Boolean field | True/False ratio bar | is_active counts |
| Datetime + numeric | Time-series line | created_at vs amount |

The engine scores every pair of fields and picks the top 4 combinations. Charts are ranked by information density — a scatter plot of two numerics beats a bar chart of the same two if the relationship is non-linear.

# 4. Technical Architecture

## 4.1  Architecture philosophy

JSONBoard is built on three principles: (1) zero cold starts — every request is served by Cloudflare's edge, globally; (2) zero database — the only persistence layer is Cloudflare KV, a key-value store designed for exactly this read-heavy, share-once pattern; (3) zero frontend framework for the viewer — shared dashboard links are self-contained HTML files served directly from the Worker, with Chart.js inlined. This means a shared link will render even if jsonboard.dev goes down.

## 4.2  Tech stack

| Layer | Technology & rationale |
| --- | --- |
| Frontend app | Next.js 14 (App Router) — SSR for fast initial load, React for interactive paste/dashboard UI |
| Styling | Tailwind CSS — utility classes, no runtime CSS-in-JS overhead |
| Charts (app) | Chart.js 4 — lightweight, canvas-based, no D3 complexity |
| Worker runtime | Cloudflare Workers + Hono — sub-1ms cold start, TypeScript-native, free tier generous |
| Persistence | Cloudflare KV — key-value store, global replication, 25 MB value limit, TTL built-in |
| Large payloads | Cloudflare R2 — S3-compatible object store, $0.015/GB/month, replaces KV for >1 MB blobs |
| Slug generation | nanoid — 8-char URL-safe IDs, ~1 billion possible slugs before collision risk |
| Auth (Pro/Team) | Clerk or custom JWT — lightweight, no database required |
| Payments | Stripe — subscriptions, webhook for tier upgrade/downgrade |
| Deployment | Vercel (Next.js) + Wrangler (Workers) — independent deploy pipelines |
| Package manager | Bun — 10x faster installs, native TypeScript runner for scripts |
| Type safety | TypeScript end-to-end — shared types between Worker and Next.js app |

## 4.3  Cloudflare Worker routes

| Route | Logic |
| --- | --- |
| POST /api/share | Validate JSON (parse, size check). Generate nanoid slug. Write to KV with TTL. Return { slug, url, owner_key }. |
| GET /d/:slug | KV.get(slug). If R2 key present, fetch from R2. Return self-contained HTML with JSON embedded in <script> tag. |
| DELETE /api/share/:slug | Verify owner_key header matches stored value. KV.delete(slug). Return 204. |
| GET /api/meta/:slug | Return metadata only (row_count, created_at, ttl_days, is_password_protected) — used by the Pro dashboard history UI. |
| POST /api/share/:slug/password | Pro only. Store bcrypt hash of password in KV metadata. Viewer prompts for password before rendering. |

## 4.4  KV key schema

KV key: d:{slug}

json_raw: string — the full JSON payload (or r2_key if large)

created_at: ISO 8601 — creation timestamp

ttl_days: number — 7 (free) ¦ 90 (Pro) ¦ permanent (Team)

owner_key: string — random 32-char token returned at creation for delete auth

row_count: number — cached count for fast meta endpoint

plan: 'free'¦'pro'¦'team' — determines viewer branding and features

pw_hash?: string — bcrypt hash, present only if password-protected

r2_key?: string — present if payload > 1 MB, points to R2 object

## 4.5  Size routing logic

- ≤ 1 MB (free): store JSON directly in KV value

- ≤ 10 MB (Pro): store in R2, store r2_key in KV

- > 10 MB (Team): store in R2 with multipart, store r2_key in KV

- > 50 MB: reject at Worker level with 413 and helpful error message

## 4.6  Folder structure

Repository layout

jsonboard/

├── apps/

│ ├── web/ ← Next.js frontend (paste UI, Pro dashboard, auth)

│ │ ├── app/

│ │ │ ├── page.tsx ← paste + dashboard renderer

│ │ │ ├── d/[slug]/ ← redirect to Worker viewer

│ │ │ ├── dashboard/ ← Pro: history, settings

│ │ │ └── api/ ← Next.js API routes (auth, Stripe webhooks)

│ │ ├── components/

│ │ │ ├── JsonInput.tsx

│ │ │ ├── Dashboard.tsx

│ │ │ ├── ChartEngine.tsx ← auto-chart selection logic

│ │ │ ├── StatCards.tsx

│ │ │ ├── DataTable.tsx

│ │ │ └── ShareButton.tsx

│ │ └── lib/

│ │ ├── chartSelector.ts ← field-type detection + chart ranking

│ │ └── types.ts

│ └── worker/ ← Cloudflare Worker (Hono app)

│ ├── src/

│ │ ├── index.ts ← Hono app, all routes

│ │ ├── kv.ts ← KV read/write helpers

│ │ ├── r2.ts ← R2 read/write helpers

│ │ ├── viewer.ts ← self-contained HTML generator

│ │ └── slug.ts ← nanoid wrapper

│ └── wrangler.toml

├── packages/

│ └── shared/ ← shared TypeScript types

│ └── types.ts

├── package.json ← Bun workspaces

└── bun.lockb

# 5. Feature Specifications & Acceptance Criteria

## 5.1  F-01: JSON input and validation

| Field | Detail |
| --- | --- |
| Description | User pastes raw JSON into a textarea. The app validates it, shows errors, and parses field types on success. |
| Acceptance criteria | AC1: Valid JSON array renders dashboard within 1.5s on a 2,000-row payload. AC2: Invalid JSON shows inline error with line number. AC3: Non-array JSON (single object) is auto-wrapped in array. AC4: Empty array shows 'no data' state. AC5: Unicode and nested objects are handled without crash. |
| Edge cases | JSON with mixed types per field (some rows string, some numeric) — treat as string. Nested objects — flatten one level and stringify deeper. Null values — display as '—' in table, skip in chart calculations. |
| Error states | 413 (too large for plan), invalid JSON (syntax error with position), empty input (prompt to paste). |

## 5.2  F-02: Auto-chart generation

| Field | Detail |
| --- | --- |
| Description | The chart selection engine analyses field types and renders up to 4 charts without any user configuration. |
| Acceptance criteria | AC1: A payload with 1 categorical + 1 numeric field always renders a bar chart. AC2: A payload with a field containing 'date', 'time', or '_at' in the name and a numeric field renders a time-series line chart. AC3: A payload with 2+ numeric fields renders a scatter plot. AC4: A payload with a categorical field of ≤ 8 unique values renders a doughnut. AC5: Charts render correct data — totals and labels match raw JSON values. |
| Chart library | Chart.js 4 (canvas-based). No D3, no Recharts in the shared viewer (to keep viewer HTML self-contained). |
| Performance | Chart render < 500ms for payloads up to 10,000 rows. Downsample to 1,000 points for scatter/line when row count > 10,000. |

## 5.3  F-03: Stat cards

| Field | Detail |
| --- | --- |
| Description | Above the charts, display 4–6 stat cards computed from the data: row count, field count, sum/avg for top numeric fields. |
| Acceptance criteria | AC1: Always shows 'Records: N' and 'Fields: N'. AC2: For each numeric field (up to 3), shows 'Total {field}: {sum}'. AC3: Numbers ≥ 10,000 are formatted with 'k' suffix. AC4: Cards are responsive — 2 columns on mobile, 4 on desktop. |

## 5.4  F-04: Filterable data table

| Field | Detail |
| --- | --- |
| Description | A full data table below the charts with search, column sort, and type-aware rendering (badges for status values, number formatting for numerics). |
| Acceptance criteria | AC1: Text search filters all columns simultaneously with < 100ms latency. AC2: Clicking a column header sorts ascending; clicking again sorts descending. AC3: String values matching known status words (active, paused, error, success, trial, churned) render as colour-coded badges. AC4: Numeric columns right-align and use locale number formatting. AC5: Table virtualises rows beyond 500 — no DOM nodes for off-screen rows. |

## 5.5  F-05: Shareable link generation

| Field | Detail |
| --- | --- |
| Description | User clicks 'Share' and receives a short URL (jsonboard.dev/d/{slug}) that renders the same dashboard for anyone with the link. |
| Acceptance criteria | AC1: Share button calls POST /api/share and returns a URL within 800ms on a standard connection. AC2: The shared URL renders the full dashboard without requiring the viewer to be logged in. AC3: The shared URL includes a copy button that copies the URL to clipboard. AC4: Free tier shared links expire after 7 days — expired links show a clear 'this dashboard has expired' page with an upgrade CTA. AC5: The owner receives an owner_key in local storage enabling future deletion. |
| Viral mechanism | Free-tier shared dashboards include a 'Made with JSONBoard' footer link pointing to jsonboard.dev with utm_source=share. |

## 5.6  F-06: Pro — password protection

| Field | Detail |
| --- | --- |
| Description | Pro users can set a password on a shared dashboard. Viewers must enter the password before the JSON is sent to the client. |
| Acceptance criteria | AC1: Password is set via a modal after share link is generated. AC2: The password is never stored in plain text — bcrypt hash stored in KV. AC3: Viewer sees a password prompt page before dashboard HTML is returned by the Worker. AC4: 5 failed attempts locks the viewer for 10 minutes (rate-limited at Worker level via KV counter). |

## 5.7  F-07: Pro — dashboard history

| Field | Detail |
| --- | --- |
| Description | Pro users see a history of all dashboards they have created, with metadata and management actions. |
| Acceptance criteria | AC1: History shows dashboard name (auto-generated from top fields), created date, row count, TTL remaining, and share URL. AC2: Users can delete a dashboard from history (calls DELETE /api/share/:slug). AC3: Users can extend TTL of an existing dashboard (re-PUT to KV with new TTL). AC4: History is paginated at 20 items per page. |

## 5.8  F-08: Team — API ingestion endpoint

| Field | Detail |
| --- | --- |
| Description | Team users get a permanent API endpoint (POST /api/ingest/{workspace}/{channel}) that accepts JSON payloads programmatically and updates a live dashboard URL. |
| Acceptance criteria | AC1: API accepts Bearer token auth. AC2: Each POST updates the existing dashboard in-place — the share URL stays the same. AC3: Supports webhook mode: POSTing a payload triggers a webhook to a user-configured URL. AC4: Ingest rate limit: 100 requests/minute per workspace. AC5: Dashboard updates are reflected in the viewer within 5 seconds. |

## 5.9  F-09: Team — embed iframe

| Field | Detail |
| --- | --- |
| Description | Team users can embed a dashboard as an iframe in any webpage using a generated embed snippet. |
| Acceptance criteria | AC1: Embed snippet is a single <iframe> tag with a ?embed=true query param. AC2: Embedded view hides the JSONBoard header and share button. AC3: Embedded view still shows 'Powered by JSONBoard' badge (cannot be removed on Team; removable on custom enterprise plan). |

# 6. UI Screens & User Flows

## 6.1  Screen 1: Landing / Paste

URL: jsonboard.dev/

- Hero: logo, tagline ('Paste JSON. Get a dashboard. Share in one click.')

- Large textarea (70vh on desktop, 50vh on mobile) with monospace font

- Placeholder text: example JSON array with 3 rows

- 'Try an example' buttons: Sales, API logs, Users — load demo datasets

- 'Generate dashboard' primary CTA button (disabled until valid JSON detected)

- Below fold: 'How it works' — 3-step visual, no signup required messaging

- Above-fold social proof: 'X dashboards created today' (live counter from KV meta key)

## 6.2  Screen 2: Dashboard view (same page, replaces input)

- Stat cards row — 4–6 cards, responsive grid

- Charts area — 2-column grid on desktop, 1-column on mobile, up to 4 charts

- 'Share' button top-right — opens share modal on click

- '← New dashboard' text link — returns to paste input

- Data table — full width, below charts, with search input and column headers

- Upgrade nudge banner (free users only): 'Pro keeps your link for 90 days — $9/month'

## 6.3  Screen 3: Share modal

- Copy-able URL in a pill input with 'Copy' button

- 'Link expires in 7 days' notice (free) or '90 days' (Pro)

- Password toggle (Pro only — greyed out with 'Pro feature' lock on free)

- 'Open in new tab' link

- 'Delete this dashboard' link (uses owner_key from localStorage)

## 6.4  Screen 4: Shared dashboard viewer

- Served as self-contained HTML from the Worker (no Next.js dependency)

- Same stat cards + charts + table layout as Screen 2

- 'Made with JSONBoard — try it free' footer (free plan) or no footer (Pro/Team)

- Password prompt overlay (if password-protected) — single text input, submit button

- Expired link page: '404 — this dashboard has expired' with upgrade CTA

## 6.5  Screen 5: Pro / Team upgrade page

- Three-column pricing table: Free | Pro ($9/mo) | Team ($29/mo)

- Feature checklist per column (matching the monetization spec)

- Stripe Checkout integration — no custom payment form

- Post-purchase: redirect to dashboard history page

## 6.6  Screen 6: Pro dashboard history

- Table: dashboard name | created | rows | TTL remaining | actions

- Actions: Copy URL, Extend TTL, Delete

- Top right: 'Create new' button (returns to paste UI)

- Account settings: manage subscription (Stripe customer portal link)

## 6.7  Mobile considerations

- Paste input: full-width, min 200px tall, pinch-to-zoom disabled on textarea

- Charts: single column, 1.6:1 aspect ratio, horizontal scroll for table

- Share modal: bottom sheet on mobile, centred modal on desktop

- Table: first column sticky, horizontal scroll for overflow columns

# 7. Chart Specifications

## 7.1  Chart library decision

Chart.js 4 (UMD build from cdnjs). Rationale: (1) canvas-based — renders correctly in self-contained HTML viewer without React; (2) 60 KB gzipped vs D3's 280 KB; (3) sufficient for all chart types JSONBoard needs; (4) no build step required for the viewer HTML.

## 7.2  Chart type specifications

| Chart type | When rendered | Key config |
| --- | --- | --- |
| Vertical bar | 1 categorical + 1 numeric field | borderRadius: 4, no legend, x-axis labels rotate if > 8 items |
| Line chart | Categorical/date + numeric, or detected time trend | tension: 0.4, fill: true with 15% opacity, pointRadius: 3 |
| Doughnut | Categorical field with 2–8 unique values | Legend right, cutout: '65%', hover offset: 8 |
| Scatter plot | 2 numeric fields | pointRadius: 5, no connecting line, axis labels from field names |
| Histogram | Single numeric field only | 10 equal-width bins, computed client-side before Chart.js |
| Horizontal bar | Categorical + numeric with > 12 label chars average | Better readability for long labels |
| True/false bar | Boolean field detected | Two-segment bar: true count vs false count, green/red |

## 7.3  Colour palette

- Primary series: #378ADD (blue), #1D9E75 (teal), #D85A30 (coral), #D4537E (pink)

- Extended: #BA7517 (amber), #7F77DD (purple), #639922 (green), #E24B4A (red)

- All charts use same palette in order — consistency across dashboard

- Dark mode: same hues, 15% lighter. Auto-detected via matchMedia.

## 7.4  Responsive chart sizing

- Desktop: charts in 2-column grid, aspectRatio: 1.8

- Mobile: charts in 1-column, aspectRatio: 1.4 (taller for readability)

- Max 4 charts per dashboard — ranked by information density score

- Each chart has a generated title: '{labelField} by {valueField}'

# 8. Monetization Strategy

## 8.1  Tier structure

| Feature | Free | Pro ($9/mo) | Team ($29/mo) |
| --- | --- | --- | --- |
| JSON size limit | 1 MB | 10 MB | 50 MB |
| Link TTL | 7 days | 90 days | Permanent |
| Password protection | No | Yes | Yes |
| Dashboard history | No | Yes (unlimited) | Yes (unlimited) |
| Custom slug | No | Yes | Yes |
| CSV export | No | Yes | Yes |
| Branding on shared view | JSONBoard footer | No footer | No footer |
| API ingestion endpoint | No | No | Yes |
| Embed iframe | No | No | Yes |
| Team seats | 1 | 1 | 5 |
| Webhook on update | No | No | Yes |
| Custom domain | No | No | Yes |
| Support | Community | Email | Priority email |

## 8.2  Upgrade triggers — psychology of conversion

The three moments that convert free users to paid are designed into the product, not bolted on after.

- Link expiry email: 2 days before expiry, free users receive 'Your dashboard expires in 2 days — Pro keeps it for 90.' This is the highest-converting trigger.

- Size rejection: when a user tries to share a JSON file over 1 MB, they see 'This payload is 2.3 MB. Pro supports up to 10 MB.' with an inline upgrade CTA.

- Branded footer virality: every free shared dashboard carries 'Made with JSONBoard'. Viewers who click get the paste UI. Viewers who sign up and share become free users who hit the same triggers.

- Password request: when a free user tries to enable password protection on the share modal, they see the Pro upgrade modal. This converts well because the intent (privacy) is high-signal.

## 8.3  Pricing rationale

- $9/month Pro: below the psychological $10 threshold. Targets individual developers. Equivalent to one month of a mediocre SaaS tool they already pay for.

- $29/month Team: 3x Pro, justified by API ingestion + embed — features with direct business value, not convenience. Targets small startups with a non-technical stakeholder who needs to see the data.

- Annual discount: 2 months free (Pro: $90/yr, Team: $290/yr). Shown on pricing page, not in upgrade CTAs.

## 8.4  Sequencing — what to build and when

- Week 1–3: Ship free tier. Paste + dashboard + shareable link. Branded footer. Focus: get the share URL in circulation.

- Week 4: Add Stripe. Launch Pro at $9. The expiry email alone is enough to convert. Don't wait for 100 users.

- Week 8: Add password protection and dashboard history for Pro users.

- Week 12+: Build Team tier only after 3+ Pro users mention teammates or API use cases.

- Month 6+: Add custom domain support and embed for Team. These are sales features, not growth features.

# 9. Financial Model

## 9.1  Cost of running the business

JSONBoard's infrastructure cost at launch is effectively zero. The Cloudflare free tier is generous enough to support the first several months of growth.

| Cost item | Monthly cost |
| --- | --- |
| Cloudflare Workers (free tier: 100k req/day) | ₹0 (free) |
| Cloudflare KV (free tier: 100k reads/day, 1k writes/day) | ₹0 (free) |
| Cloudflare R2 (free tier: 10 GB storage, 1M class A ops) | ₹0 (free) |
| Vercel (free tier: 100 GB bandwidth, hobby plan) | ₹0 (free) |
| Stripe (2.9% + 30¢ per transaction, no monthly fee) | Variable — 0 at zero revenue |
| Domain (jsonboard.dev) | ₹1,200 / year ≈ ₹100/month |
| Clerk auth (free tier: 10k MAU) | ₹0 (free) |
| Resend email (free tier: 100 emails/day) | ₹0 (free) |
| TOTAL at launch | ≈ ₹100/month (domain only) |

## 9.2  Cost at scale (Month 12)

| Cost item | Monthly cost estimate |
| --- | --- |
| Cloudflare Workers paid ($5/10M requests) | ₹420 (~50M req/month at scale) |
| Cloudflare KV paid ($0.50/million reads beyond free) | ₹840 (~2M reads/month) |
| Cloudflare R2 paid ($0.015/GB beyond 10 GB) | ₹630 (~50 GB stored) |
| Vercel Pro ($20/month) | ₹1,680 |
| Stripe fees (on ₹2,20,000 MRR) | ₹6,500 (~3%) |
| Resend paid ($20/month for 50k emails) | ₹1,680 |
| Clerk paid ($25/month for >10k MAU) | ₹2,100 |
| TOTAL at Month 12 (300 paying users) | ≈ ₹13,850 / month |

## 9.3  Revenue model

| Scenario | Calculation |
| --- | --- |
| Month 3 — 25 paying users | 20 Pro × $9 + 5 Team × $29 = $325/mo ≈ ₹27,000 MRR |
| Month 6 — 80 paying users | 60 Pro × $9 + 20 Team × $29 = $1,120/mo ≈ ₹93,500 MRR |
| Month 12 — 300 paying users | 220 Pro × $9 + 80 Team × $29 = $4,300/mo ≈ ₹3,58,000 MRR |
| Month 12 ARR | ₹3,58,000 × 12 = ₹43,00,000 ARR |
| Month 12 net margin | Revenue ₹3,58,000 − Costs ₹13,850 = ₹3,44,150 (96% margin) |

## 9.4  Path to ₹1 crore ARR

| Milestone | What needs to happen |
| --- | --- |
| ₹1 crore ARR = ~₹83,000 MRR | 230 Pro users + 50 Team users (or equivalent mix) |
| Free-to-paid conversion rate needed | 2% of active free users. Industry average is 2–5% for dev tools. |
| Free users needed at conversion | 14,000 active free users (dashboards created in last 30 days) |
| Dashboards/week needed | ~700/week at 20 active weekly creators per 1,000 registered |
| K-factor needed to get there | >0.4 (each shared link generates 0.4 new creators on average) |

## 9.5  Cloudflare free tier limits and when you hit them

| Limit | When you hit it |
| --- | --- |
| Workers: 100k requests/day | At ~3,000 dashboard creates/day + share views. Month 4–5 at growth. |
| KV: 1k writes/day | At 1,000 new dashboards/day. Month 3–4. Upgrade to $5/mo paid KV. |
| KV: 100k reads/day | At 100k dashboard views/day. Month 6–7. |
| R2: 10 GB storage | At ~10,000 Pro dashboards averaging 1 MB each. Month 6. |
| Vercel: 100 GB bandwidth | At ~50,000 visits/day with average 2 MB page load. Month 5–6. |

## 9.6  Unit economics

- Customer Acquisition Cost (CAC): ₹0 at launch — 100% organic via viral share links

- Lifetime Value (LTV) Pro: $9/mo × 18 months avg = $162 ≈ ₹13,500

- LTV Team: $29/mo × 24 months avg = $696 ≈ ₹58,000

- LTV:CAC ratio: effectively infinite at zero paid acquisition

- Payback period: immediate — no upfront costs, Stripe charges customer before serving

# 10. Scaling Strategy

## 10.1  Why Cloudflare scales with zero work

Cloudflare Workers are deployed to 300+ edge locations globally. Every request — including the KV reads that serve shared dashboards — is served from the nearest PoP to the viewer. There is no origin server to scale. JSONBoard has no traditional backend to worry about until very high traffic volumes.

## 10.2  Scaling phases

| Phase | Actions required |
| --- | --- |
| 0 → 10k dashboards/month | Nothing. Free tier handles it. |
| 10k → 100k dashboards/month | Upgrade Cloudflare KV to paid ($5/month). Upgrade Vercel to Pro ($20/month). |
| 100k → 1M dashboards/month | Add R2 for all payloads (not just >1 MB). Add a Durable Object for rate limiting per IP. Add Cloudflare Waiting Room if viral spike. |
| 1M+ dashboards/month | Evaluate D1 (SQLite on Cloudflare) for Pro user metadata instead of KV. Add analytics pipeline (Cloudflare Analytics Engine — free). Consider dedicated Cloudflare account for enterprise customers. |

## 10.3  The one scaling risk: KV write limits

Cloudflare KV free tier allows 1,000 writes per day. Each new dashboard create = 1 write. At 1,000 dashboard creates per day you hit the limit and need the $5/month paid plan. This is a good problem to have — it means 30,000 dashboards created per month — but plan for it in week 4 when you add the KV namespace to a paid Cloudflare account.

## 10.4  Performance targets

| Metric | Target |
| --- | --- |
| Dashboard render (2,000-row payload) | < 1.5 seconds |
| POST /api/share response time | < 800ms (p95) |
| GET /d/:slug (shared link load) | < 400ms (p95, served from edge KV) |
| Chart render (4 charts, 2,000 rows) | < 500ms |
| Table filter (10,000 rows) | < 100ms (client-side, no network) |

# 11. Go-to-Market Strategy

## 11.1  The viral loop is the GTM strategy

JSONBoard's primary distribution is the branded footer on every free shared dashboard. This means the product grows from usage, not from marketing spend. The GTM strategy is: make the product so fast and frictionless that developers share dashboards instead of pasting JSON into Slack.

## 11.2  Launch sequencing

- Week 1: Ship v1 to Hacker News 'Show HN'. Title: 'Show HN: I built a tool that turns any JSON array into a shareable dashboard in 3 seconds'. This is the audience — developers with JSON problems. Target 200 upvotes.

- Week 2: Tweet the demo GIF. Show the paste → dashboard → share URL flow in 15 seconds. Target developer Twitter / X audience of existing git-scope followers.

- Week 3: Post to r/webdev, r/SideProject, r/MachineLearning (JSON + API use case). Product Hunt launch prep.

- Week 4: Product Hunt launch. 'JSONBoard — paste JSON, get a dashboard, share in one click.'

- Month 2: Build integrations with developer workflow tools — VS Code extension (paste from clipboard), Raycast extension, Warp terminal integration.

## 11.3  ICP (Ideal Customer Profile)

- Primary: Solo developers and indie hackers with recurring JSON inspection needs

- Secondary: Small engineering teams (2–8 devs) sharing API response data internally

- Tertiary: Developer advocates and technical writers embedding live dashboards in docs

- NOT: Enterprise BI teams, data scientists, SQL-first analysts — those have Metabase

## 11.4  Competitive positioning

| Competitor | JSONBoard's edge |
| --- | --- |
| Metabase | Zero setup. No database required. Works in 3 seconds vs 20 minutes. |
| Grafana | No datasource config. Works with static JSON, not just time-series. |
| Observable / D3 | No code required. Works for non-data-scientists. |
| ChatGPT data analysis | Shareable URL. Permanent link. Works without OpenAI subscription. |
| Quickchart.io | No chart config required. Auto-detects everything. |

## 11.5  The one metric that matters

Weekly new unique slugs created (i.e. new dashboards shared). If this number grows week-over-week without paid acquisition, the viral loop is working. Everything else — revenue, signups, pageviews — is downstream of this number.

# 12. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Cloudflare KV consistency lag (eventual consistency) | Medium | KV is eventually consistent. For the share flow this is fine — the creator gets the URL and shares it; the viewer reads it seconds later. No mitigation needed. |
| JSON with PII / sensitive data shared publicly | Medium | Add a clear warning in the share modal: 'This link is public. Do not share sensitive data.' Password protection (Pro) is the product answer. |
| Abuse: using JSONBoard to host and share malicious JSON payloads | Low | Rate limit POST /api/share to 10 creates per IP per hour. Validate JSON has no executable content (it is data, not code). Add DMCA/abuse email. |
| Competition from Vercel / Cloudflare building similar | Low | They won't. This is too niche. More likely a startup copies. Moat is brand, distribution, and the viral loop already running. |
| Free tier abuse: bots creating thousands of dashboards | Medium | hCaptcha on share button (invisible). Rate limit per IP. KV write costs scale linearly — even 10k bot creates costs <$1 on paid KV. |
| Stripe SCA / payment failures in India | Medium | Use Stripe's India-optimised checkout. Offer UPI via Stripe (supported). Annual plans reduce failure frequency. |
| Solo founder burnout / product abandonment | High (pattern risk) | Commit to this one product for 90 days minimum. Ship the share link in week 1. The moment one stranger shares a JSONBoard link, the pattern breaks. |

# 13. Success Metrics & Milestones

## 13.1  Weekly metrics to track

- New dashboards created (primary growth signal)

- Share button click rate (% of dashboard views that result in a share)

- Viewer-to-creator conversion rate (% of viewers who come back to paste their own JSON)

- Free-to-Pro upgrade rate

- MRR and MRR growth rate

## 13.2  Milestone targets

| Milestone | Target date |
| --- | --- |
| v1 live: paste + dashboard + share link | Week 2 |
| First 100 dashboards created | Week 3 |
| First stranger shares a JSONBoard link (organic) | Week 4 |
| Stripe live, first paying customer | Week 5 |
| Product Hunt launch | Week 6 |
| 25 paying users | Month 3 |
| 100 paying users | Month 6 |
| ₹1 lakh MRR | Month 8 |
| 300 paying users, ₹1 crore ARR path clear | Month 12 |

## 13.3  Definition of 'this is working'

The signal that the viral loop is running

A user shares a JSONBoard link in a Slack channel or Twitter thread.

A teammate or follower clicks it, sees the dashboard, and comes to jsonboard.dev.

They paste their own JSON and create a new dashboard.

If this happens once per week by Month 2, the product has found its loop.

# Appendix A: Worker code skeleton

The following is the minimal Hono Worker to implement the core three routes. This should be the first code written.

apps/worker/src/index.ts (skeleton)

import { Hono } from 'hono'

import { nanoid } from 'nanoid'

type Bindings = { DASHBOARDS: KVNamespace; BUCKET: R2Bucket }

const app = new Hono<{ Bindings: Bindings }>()

app.post('/api/share', async (c) => {

const body = await c.req.json()

// 1. Parse + validate JSON

// 2. Check size against plan limit

// 3. Generate slug = nanoid(8)

// 4. Build KV value object

// 5. c.env.DASHBOARDS.put(slug, JSON.stringify(value), { expirationTtl: 604800 })

// 6. Return { slug, url, owner_key }

})

app.get('/d/:slug', async (c) => {

const slug = c.req.param('slug')

const raw = await c.env.DASHBOARDS.get(slug)

if (!raw) return c.html(expiredHtml(), 404)

const data = JSON.parse(raw)

return c.html(viewerHtml(data)) // self-contained HTML

})

app.delete('/api/share/:slug', async (c) => {

const ownerKey = c.req.header('x-owner-key')

const slug = c.req.param('slug')

const raw = await c.env.DASHBOARDS.get(slug)

if (!raw) return c.json({ error: 'not found' }, 404)

const data = JSON.parse(raw)

if (data.owner_key !== ownerKey) return c.json({ error: 'forbidden' }, 403)

await c.env.DASHBOARDS.delete(slug)

return c.json({ deleted: true }, 204)

})

export default app

# Appendix B: wrangler.toml

apps/worker/wrangler.toml

name = "jsonboard-worker"

main = "src/index.ts"

compatibility_date = "2024-01-01"

[[kv_namespaces]]

binding = "DASHBOARDS"

id = "your-kv-namespace-id"

[[r2_buckets]]

binding = "BUCKET"

bucket_name = "jsonboard-payloads"

[triggers]

routes = ["jsonboard.dev/api/*", "jsonboard.dev/d/*"]

# Appendix C: Decision log

| Decision | Rationale |
| --- | --- |
| Hono over Express / Fastify | Runs natively on Cloudflare Workers with zero overhead. Built-in routing, middleware, TypeScript types. |
| KV over D1 (SQLite) | KV has O(1) reads at the edge. D1 is better for relational queries — not needed at launch. |
| Chart.js over Recharts / D3 | Self-contained UMD build embeds in viewer HTML without React. Recharts requires React runtime. |
| nanoid over UUID | 8-char URL-safe IDs are shorter in URLs. UUID is 36 chars. For share URLs, brevity matters. |
| Bun over npm/pnpm | 10x faster installs. Native TypeScript runner. Better fit for solo dev workflow. |
| Vercel for Next.js over Cloudflare Pages | Pages has limited Next.js support. Vercel is the reference platform. Workers handle the API. |
| No database at launch | KV is sufficient for the share link use case. Adding a database adds complexity and cost with no benefit at MVP stage. |